**CS 440 Meeting Minutes**

Group: **8** | Date: **Saturday, February 5, 2022** | Time: **2 PM** | Duration: **90 minutes**

Present, on time: **Madhav, Matt, Jibreel**

Present, not on time: **N/A**

Absent: **N/A**

**Synopsis:**

Met today to discuss a plan to type out the project description and presentation slides for 2/19 and 2/14, respectively. Assigned tasks for the upcoming week regarding both the coding and development projects. Added these tasks to JIRA. Also updated JIRA to reflect our scenarios and sprint plan for release one. Discussed our individual progress with our coding from the past week.

**Recent Accomplishments:**

Matt wrote and submitted the scenario for release one after the team discussed what its contents should entail at last week’s meeting. Jibreel was able to find his past CS 342 server-client model and pass it on to Madhav. Madhav was then able to use this code and develop a server-client template for “Run Together!”. Created personal development project brainstorming document where members can throw in any feature/requirement ideas they might have throughout the week.

**Current Activities:**

Madhav is going to explain the code he has written for the server-client model to Matt, so Matt can begin to write Java code for the user registration process. Matt will also set up the csv file that the server code will use to store all user data for the project. Matt will then pass off his code to Jibreel who will write the code for existing user login. All three members will meet in the evening to try and type out at least 4 subsections of the project description per night. Also, they will work on completing their slides for the project description presentation as soon as more information is made available on Piazza.

**Action Items:**

Madhav: Implement “Friends List” and “Add Friends” functionalities

Matt: Implement “View Friend Requests” and “Friend Request Notification” functionalities

Jibreel: Implement “Send Message” and “View Messages” functionalities

Everyone: Work on project description subsections and presentation slides