**CS 440 Meeting Minutes**

Group: **8** | Date: **Saturday, February 12, 2022** | Time: **2 PM** | Duration: **90 minutes**

Present, on time: **Madhav, Matt, Jibreel**

Present, not on time: **N/A**

Absent: **N/A**

**Synopsis:**

Met today to discuss a plan to type out the project description and presentation slides for 2/19 and 2/14, respectively. Reassigned tasks for the upcoming week regarding both the coding and development projects, based on what was completed in the previous week. Discussed our individual progress with our coding from the past week.

**Recent Accomplishments:**

Matt reprogrammed and created a functional server-client model that was able to be used without JavaFX. He also created a csv to be associated with the server program as a user info database. Additionally, Matt successfully implemented the “register new user” functionality. Jibreel created and finished the login functionality which accesses the created csv file containing the details of the users and menu display. Madhav had passed the basic server and client program to Matt which helped him to reprogram and create a functional server-client model.

**Current Activities:**

The entire team is working on writing sections of the project description this week, and rehearsing slides for next week’s presentation. Madhav will pass on the code to Matt after he has completed the “Friends List” and “Add Friends” functionalities. Matt will then implement the “View and Accept Friend Requests” functionality. Matt and Jibreel will also work on developing the messaging interface. All three members will meet in the evening to finish the last two sections of project description.

**Action Items:**

Madhav: Implement “Friends List” and “Add Friends” functionalities

Matt: Implement “View Friend Requests” and “Friend Request Notification” functionalities

Jibreel: Implement “Send Message” and “View Messages” functionalities

Everyone: Work on project description subsections